# JalRakshak — Project Foundation & MVP Plan

Your Water. Your Village. Your Voice.

Prepared 16 October 2026. Planning document only: no application code yet.

## How to read this document

Every claim carries a tag:

| Tag | Meaning |
| --- | --- |
| [V] | Verified on 16 Oct 2026 against an authoritative source (link given) |
| [R] | Research-file claim from 01_…Research.md or 02_…Demo_Notes.md, not re-verified today |
| [D] | Our proposed design: a decision, not a fact |
| [S] | Simulated / illustrative prototype content: must be labelled on screen |

## A. What I understood from the three files

File 01 (main research) argues that PS 26255 is not about building taps. It is about knowing, continuously, whether an existing tap actually delivers adequate, regular, acceptable-quality water. It documents that JJM already has a lot: dashboard, WQMIS, Web APIs, Sujalam Bharat / Sujal Gaon IDs, Meri Panchayat, IoT pilots with LoRa + solar, and a 2023 pilot with a consumer complaint app. It concludes the defensible contribution is evidence fusion: an "operational intelligence layer" that joins sensors + citizens + history + GIS + asset identity into one prioritised, verified maintenance action. It is hardware-first ("get the hardware producing real data first").

File 02 (supporting notes) is a later, tighter revision under the name JalDrishti. It cuts chlorine, vibration, valve sensors, LSTM and per-home meters; uses two ESP32 nodes (pump/tank and tail end), LoRa P2P → Raspberry Pi gateway → 4G → MQTT → FastAPI → PostgreSQL/PostGIS/Timescale; a staged ML pipeline (rules → sensor-health → EWMA → Isolation Forest → DBSCAN on complaints → explainable fusion score); 10 demo scenarios; and a strict "claims we can / cannot make" list.

README_FIRST.txt only describes the pack and repeats the honesty rules (illustrative numbers, no claimed integration).

Your master brief keeps the evidence-fusion core but adds two things neither file designs in depth: (1) a pipeline-health profile (age, material, corrosion, repair history → interpretable risk score), and (2) citizen photo analysis. It also puts the software prototype first (Stitch → React → simulator) and treats hardware as a later integration.

## B. Verification results (checked today)

| Fact | Status | Detail |
| --- | --- | --- |
| PS SIH26255 exists, MoJS, Hardware, Clean & Green Technology | [V] | Wording matches file 01 exactly. SIH 2026 PS list |
| Idea-submission deadline | ⚠️ Conflicting official dates | PS list shows 20 Oct 2026; the homepage banner says nomination + idea submission was "extended to 09 Oct 2026"; the Guidelines PDF says 30 Sept 2026. Confirm with your college SPOC. See Idea_Submission_Pack.md §0. |
| 2024 Functionality Assessment figures | [V] with caveats | Official report: FHTC National Report 2024. Taps 98.1% · working taps 86.5% · regular (as per schedule) 83.6% · quantity 55 LPCD 80.2% · quality (% of samples passed) 76.0% · functionality status of household tap connections 76.0% |
| Survey base | [V] | 19,812 HGJ villages / 2,37,608 HH / 761 districts / 34 States/UTs were sampled. 411 villages had no tap connections and were excluded, so the analysis base is 19,401 villages and 2,32,691 households. Figures are weighted estimates. Fieldwork was by Ipsos; the frame was HGJ villages with a PWS of ≥20 connections, drawn from IMIS. |
| FHTC definition (report) | [V] | "receiving water in adequate quantity of prescribed quality with regular supply." Pressure is not part of this definition. The report only measures pressure satisfaction (83.5%). |
| Sujal Gaon ID meaning and count | [V] | A Sujal Gaon ID is for a water-supply service area (habitations) meeting prescribed standards. A Sujalam Bharat ID is for a scheme. As of 10.08.2026, 12,67,808 of 16,96,213 habitations had one (75%). PIB, 13 Aug 2026 |
| Sujalam Bharat | [V] | A federated DPI for rural piped water schemes: asset registries, GIS, decision support, integrated with PM GatiShakti (same PIB release) |
| JJM extended to Dec 2028, ₹8.69 lakh crore, focus on service delivery | [V] (secondary) | Approved around 10–11 Mar 2026. PM India, Drishti IAS. The PIB page blocked automated fetch, so open PRID 2237548 by hand. |
| Jal Seva Aankalan | [V] | A GP-led digital self-assessment of regularity, adequacy, quality and sustainability, launched 30 Dec 2025. PIB. The "30-day citizen feedback window" in file 02 was not confirmed in the text I read. |
| Other useful 2024 report figures | [V] | VWSC present in 55.2% of villages · FTK available in 27.2% · skilled O&M manpower in 58.1% · functional scheme on survey day 84.8%. These support the case for better O&M tooling. |
| Current national coverage | [V] (secondary) | About 15.80 crore (81.61%) rural HH as of March 2026 per cabinet-briefing coverage. Recheck on the JJM dashboard before quoting. |
| Background: CAG 2026 audits (e.g. MP) flag dashboard misreporting and "FHTC without water supply" | [V] (title-level) | CAG MP JJM Report No. 5 of 2026. This is strong motivation for verified service status, but read the chapter before citing specifics. |

## C. Contradictions and gaps found

| # | Issue | Where | Recommendation |
| --- | --- | --- | --- |
| C1 | Sujal Gaon ID meaning is reversed. File 02 calls it a "scheme-based unique ID". PIB says Sujal Gaon = service area, Sujalam Bharat = scheme. The brief's entity "schemes/Sujal Gaon IDs" inherits the error. | File 02 §8, brief §10 | Use the PIB definition. service_areas.sujal_gaon_id (nullable, because IDs are only issued to areas meeting standards) and schemes.sujalam_bharat_id. Both are mock in the prototype. |
| C2 | The "76%" quality figure is not a household percentage. File 01 says "76% were receiving water meeting quality standards". The report says "% of sample passed", with samples from about 2 HH per scheme. It is a coincidence that this equals the 76.0% functionality figure. | File 01 §3 | Pitch line: "98.1% of surveyed households in Har Ghar Jal villages had a tap; the assessed functionality status was 76.0% (FA 2024, weighted sample estimate)." Don't present quality as 76% of households. |
| C3 | Pressure is in file 01's FHTC definition but not in the 2024 report's. | File 01 §1, §14 | Treat pressure as our operational indicator of service adequacy, not as part of the official FHTC definition. |
| C4 | The deadline makes the 15-day build plan obsolete. Only the idea submission is due 20 Oct. | File 01 §38, §58 | Split into Phase 0 (by 20 Oct): idea submission and Phase 1+: build for internal hackathon / finale (finale dates unverified; check the portal). |
| C5 | Hardware-first (files) vs software-first (brief). The PS category is Hardware, so judges will expect a physical rig. | File 01 §12, §58 vs brief §9, §13 | Run both tracks in parallel: software on a simulator now, plus a minimal bench rig (pump, tank, 2× flow, 2× pressure, level, pump current) that feeds the same ingest API. Don't leave hardware to the end. |
| C6 | Image analysis. File 02 has none. The brief makes it central. | Brief §6 | MVP = clearly labelled simulation. A real CV model is a later, separately evaluated phase. It is supporting evidence, never the core differentiator. |
| C7 | Pipeline age/material/corrosion risk is not designed in either file. File 02 defines predictive maintenance as operating-trend drift (pump current, pressure-per-flow). | Brief §5 | Combine them: a records-based risk score plus trend-drift factors where a sensor exists. Show "data missing" honestly. |
| C8 | Probability-like numbers. File 01 has "91% confidence", "leak probability 0–100%", "Pump Health 42%", "87% likelihood". File 02 has "confidence 0.88". The brief has "risk 72%". | File 01 §25, 27, 37, 46; brief §5 | None of these are calibrated. Rename to "evidence score" and "risk score (0–100)", never "%" or "probability". |
| C9 | Auto-closure. File 01 says "Alert automatically closed". The brief says don't claim confirmation without data. | File 01 §52 | Three outcomes: Verified Restored (sensor window passed) · Resolved – not sensor-verified (no sensor on that segment; citizen/official confirmation only) · Restoration not confirmed (readings didn't recover → reopen). |
| C10 | Stack drift. File 01 offers Node or FastAPI and RN/Flutter. File 02 offers FastAPI + PWA + Timescale + WebSocket. The brief offers FastAPI + React + polling. | — | Settled in §3 below: FastAPI, React PWA, polling, PostgreSQL (no Timescale for MVP). |
| C11 | Environment. Your project folder is empty (no existing repo to extend). Node 24 is installed. Python and PostgreSQL are not installed. | Checked locally | Install Python 3.12 in Stage 3. Start with SQLite behind SQLAlchemy and switch to PostgreSQL before the multi-user/GIS stage (one config line). |
| C12 | Name. File 02 uses "JalDrishti". | — | Use JalRakshak everywhere. |
| C13 | Unsourced costs. File 02's hardware prices are "market-experience estimates", not quotes. | File 02 §5 | Get 2–3 real supplier quotes before putting a budget in the PPT. |
| C14 | Affected-household estimates need a household↔zone↔pipe mapping that doesn't exist in public data. | Both files | Show "≈ N households (estimate from mock zone register)" only when a zone has a recorded HH count; otherwise "not estimable". |

Missing information you should decide or collect: team size and skills; hardware budget and what you already own; whether internal-hackathon/finale dates require a working rig; which real village (if any) inspires the demo geography (use a fictional village to avoid privacy issues); the idea-submission template the portal requires.

## 1. JalRakshak in plain language

A village can have a tap at every house and still have no water at 7 a.m. Officials often learn this late, from a complaint or a periodic survey. JalRakshak is a small "control room" for a village water scheme. It:

- Watches a few key points (pump, tank, start and end of a pipeline) and keeps a record of every pipe's age, material and past problems.

- Listens to villagers, who can report "no water / low water / dirty water / leakage" in Telugu, Hindi or English, with a photo.

- Joins the dots. If an old pipe with past leaks shows a pressure drop and three nearby people report low water, that becomes one high-priority inspection, with the reasons listed.

- Acts. The Gram Panchayat turns it into a repair task and tracks it.

- Proves it. After repair, readings must stay normal for a set time before the system says "Verified Restored", and the villager is told.

The actual problem [V]: in FA 2024, 98.1% of surveyed households in Har Ghar Jal villages had a tap, but the assessed functionality status was 76.0% (report). A tap is an asset; water service is the outcome.

## 2. Strongest differentiator vs existing JJM systems

Differentiator [D]: closed-loop, evidence-backed service assurance. Each incident links why we think there's a problem (evidence), what was done (task), and proof it was fixed (verification), at asset level.

| Existing system | What it already does | What JalRakshak adds (proposed, complementary) |
| --- | --- | --- |
| JJM Dashboard / IMIS [R] | Coverage, progress, reporting | Day-to-day service incidents per asset |
| WQMIS [R] | Lab/FTK quality results | Turns sensor indicator anomalies into "collect a sample" tasks. Never certifies safety. |
| Sujalam Bharat / Sujal Gaon [V] | Scheme and service-area identity, GIS, asset registry | Uses those IDs as keys (mock), attaches incident and repair history to them |
| Jal Seva Aankalan [V] | Periodic GP self-assessment | Continuous, event-level evidence between assessments |
| Meri Panchayat [R] | Citizen participation | Complaints become structured evidence linked to a pipe |
| IoT pilots [R] | Village-level sensing with LoRa/solar | Sensor-fault vs water-fault gating, fusion with complaints, verified closure |

Pitch wording: "We did not find a public system that joins these into one verified loop." Never say "no system exists".

## 3. Layered architecture and data flow [D]

┌──────────────────────────── 1. FIELD (real concept / bench rig / simulator) ────────────────────┐

│ Source > Pump > Tank > Head of pipeline > ~ > Tail > Service zones > Households                    │

│ [pump current] [tank level] [head flow+pressure] [tail flow+pressure] (quality indicators: optional)│

└──────────────────────────────────────────────────────────────────────────────────────────────────┘

│ MVP: Python sensor SIMULATOR posts readings (labelled [S])

│ Later: ESP32 nodes > LoRa > Pi gateway (buffer) > MQTT > bridge

v

┌──────────── 2. INGEST ────────────┐   ┌──────────── 3. CITIZEN INPUT ─────────────┐

│ POST /ingest/readings (device key) │   │ PWA: category, photo, voice, coarse location │

│ validate . range-check . heartbeat │   │ POST /complaints, /complaints/{id}/media     │

└───────────────┬────────────────────┘   └──────────────────┬───────────────────────────┘

v                                           v

┌──────────────────────── 4. DATA (SQLite > PostgreSQL; PostGIS later) ─────────────────────────┐

│ villages . service_areas(sujal_gaon_id*) . schemes(sujalam_bharat_id*) . assets . pipelines   │

│ sensors . readings . complaints . media . alerts . incidents . evidence . risk . tasks .      │

│ verifications . audit_log                      (*mock IDs)                                    │

└───────────────┬───────────────────────────────────────────────────────────────────────────────┘

v

┌──────────────────────── 5. INTELLIGENCE (Python modules, run on schedule/trigger) ────────────┐

│ A Rules  >  Sensor-health gate  >  B Anomaly (robust z / EWMA; IsolationForest later)          │

│ C Pipeline risk score (records + trends)   D Image observation (SIMULATED in MVP)             │

│ E Evidence fusion > incident {priority, evidence list, probable cause, missing data}          │

└───────────────┬───────────────────────────────────────────────────────────────────────────────┘

v

┌──────────────────────── 6. WORKFLOW ──────────────────────────────────────────────────────────┐

│ Incident > Maintenance task > progress updates > Verification window > status > notify      │

└───────────────┬───────────────────────────────────────────────────────────────────────────────┘

v

┌──────────────────────── 7. APPS (one React PWA, role-based) ──────────────────────────────────┐

│ Citizen (mobile-first, 3 languages) . Gram Panchayat (village ops) . Govt Officer (multi-village)│

│ Polling every 10–15 s for live views; WebSocket only if needed later                          │

└──────────────────────────────────────────────────────────────────────────────────────────────┘

Integration adapter (stub): get_scheme(), get_service_area(), push_incident()

> returns mock data; real JJM / Sujalam Bharat access requires authorisation.

Stack decision [D]:

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | React + Vite + Tailwind + React Router + i18next + Recharts + Leaflet/OSM | One PWA for all roles, free maps |
| Backend | Python 3.12 + FastAPI + SQLAlchemy 2 + Alembic + Pydantic | Same language as ML. Only one backend. |
| DB | SQLite (Stages 3–6) → PostgreSQL 16 (Stage 7+) → PostGIS when spatial queries are needed | Zero-install start, then a one-line URL switch |
| Files | Local uploads/ folder outside web root; served via an authorised endpoint | Privacy |
| ML | pandas, NumPy, scikit-learn | Light, explainable |
| Auth | Demo login (labelled) → JWT access token + role claim + hashed passwords | Honest progression |
| Hardware (parallel track) | ESP32 + LoRa P2P → Raspberry Pi → MQTT (Mosquitto) → bridge to /ingest | The same ingest contract as the simulator |

## 4. MVP scope vs later

MVP: one village, one story, all three roles [D]

| In MVP | Real or simulated |
| --- | --- |
| Role-select demo login (3 roles) | Real UI; auth labelled demo until Stage 9 |
| Fictional village "Ramapuram" [S], 3 zones (North/Central/South), 1 scheme, ~8 assets incl. Pipeline P-21 (North Area) | Mock data, mock IDs |
| Sensor simulator: head/tail flow and pressure, tank level, pump current; scripted fault on P-21; node-offline scenario | [S] |
| Rules + sensor-health gate + robust z-score anomaly | Real code on simulated data |
| Pipeline profile + interpretable risk score with factor breakdown | Real code; inputs [S] |
| Complaint flow: 7 categories, photo upload/preview/replace, description, optional coarse location, complaint ID, timeline | Real |
| Image "observation" | Simulated, with a banner |
| Evidence fusion → incident with evidence list | Real code |
| Maintenance task create/assign/update | Real |
| Verification window on post-repair readings → three-outcome status | Real code on simulated readings |
| Village map (Leaflet) with zones, P-21, complaint pins (coarse) | Real UI, mock geometry |
| English + Telugu + Hindi for citizen screens | Real (translations reviewed by native speakers) |
| Officer multi-village view | 3 villages; 2 are lightweight mock data [S] |

Later enhancements: voice notes and speech-to-text · real CV model · Isolation Forest/DBSCAN · PostGIS network tracing · WebSockets · SMS/WhatsApp notifications · bench-rig hardware via MQTT · quality-indicator sensors (with "confirm by test" flow) · offline PWA queueing · reports/PDF export · real integration (only with authorisation).

## 5. Database entities and relationships [D]

village 1─* service_area *─* scheme            (scheme_service_area join)

service_area 1─* asset ; scheme 1─* asset

asset 1─1 pipeline_profile (when type = pipeline)

asset 1─* inspection ; asset 1─* repair ; asset 1─* risk_assessment

asset 1─* sensor_node 1─* sensor 1─* reading

service_area 1─* supply_schedule ; service_area 1─* quality_observation

user (role, village_id, service_area_id, language)

user(citizen) 1─* complaint *─1 service_area ; complaint 0..1─* asset (linked_asset_id, set by official)

complaint 1─* complaint_media 1─* image_analysis

alert *─1 asset/sensor  (kind: WATER_SERVICE | EQUIPMENT_HEALTH)

incident 1─* incident_evidence  > points at alert | complaint | inspection | risk_assessment | image_analysis

incident 1─* maintenance_task 1─* task_update

incident 1─* verification

complaint *─0..1 incident

notification *─1 user ; audit_log (every write)

Key columns (abridged):

| Table | Important fields |
| --- | --- |
| village | id, name, district, state, lgd_code (mock), is_mock |
| service_area | id, village_id, name, sujal_gaon_id (nullable, mock), household_count + household_count_source, polygon (GeoJSON text → PostGIS later) |
| scheme | id, name, sujalam_bharat_id (mock) |
| asset | id, code (P-21), type (source/pump/tank/pipeline/valve/standpost), scheme_id, service_area_id, geometry |
| pipeline_profile | asset_id, material + material_source (record/inspection/unknown), diameter_mm, install_date + install_date_source (record/estimate) |
| inspection | asset_id, date, method (visual-exposed/excavation/CCTV/other), corrosion_grade, notes, evidence_media |
| repair | asset_id, task_id, date, failure_type, notes |
| sensor_node / sensor | code, asset_id, kind, unit, is_simulated, last_seen_at, battery_v |
| reading | sensor_id, ts, value, quality_flag (ok/out_of_range/stuck/missing) |
| complaint | public_code (2048), citizen_id, service_area_id, category, description, lat/lon rounded (~1 km) + location_precision, status, linked_asset_id |
| complaint_media | storage_key, mime, sha256, exif_stripped (bool) |
| image_analysis | media_id, engine (simulated-v0), is_simulated, observation_code, note |
| alert | rule_code, kind, severity, asset_id, raised_at, cleared_at, details JSON |
| incident | code, asset_id, service_area_id, status, priority, evidence_score, probable_cause, affected_hh_estimate, affected_hh_basis |
| incident_evidence | incident_id, type, ref_id, contribution, explanation |
| risk_assessment | asset_id, score 0–100, band, factors JSON, missing JSON, config_version, computed_at |
| maintenance_task / task_update | assignee, due_at, status, note, photo |
| verification | incident_id, method (sensor_window/manual/citizen), window_start/end, result (verified/not_restored/insufficient_data), metrics JSON |
| audit_log | actor_id, action, entity, entity_id, at, diff JSON |

State machines

- Complaint: SUBMITTED → UNDER_REVIEW → LINKED → REPAIR_IN_PROGRESS → RESOLVED_VERIFIED | RESOLVED_UNVERIFIED | CLOSED_NO_FAULT

- Incident: OPEN → TRIAGED → TASK_ASSIGNED → REPAIR_DONE → VERIFYING → VERIFIED_RESTORED | RESTORATION_UNCONFIRMED (→ reopen) | RESOLVED_UNVERIFIED

## 6. API groups and example shapes [D]

Base path /api/v1. Roles: citizen, gp, officer, plus device for ingest.

| Group | Endpoints (main) | Roles |
| --- | --- | --- |
| Auth | POST /auth/demo-login, later POST /auth/login, GET /auth/me | all |
| Geography | GET /villages, GET /villages/{id}, GET /villages/{id}/service-areas, GET /villages/{id}/map (GeoJSON) | gp/officer; citizen = own village only |
| Status | GET /service-areas/{id}/status (citizen-friendly status + schedule) | all |
| Assets | GET /assets?village_id=, GET /assets/{id}, GET /assets/{id}/history, GET /pipelines/{id}/risk | gp/officer; citizen gets the simplified view |
| Telemetry | POST /ingest/readings (device key), GET /sensors/{id}/readings?from&to | device / gp/officer |
| Alerts | GET /alerts?village_id&kind&open=true | gp/officer |
| Complaints | POST /complaints, POST /complaints/{id}/media, GET /complaints/mine, GET /complaints?village_id&status, PATCH /complaints/{id} (link asset, status) | citizen (own) / gp |
| Incidents | GET /incidents, GET /incidents/{id} (incl. evidence), POST /incidents/{id}/recompute | gp/officer |
| Maintenance | POST /tasks, PATCH /tasks/{id}, POST /tasks/{id}/updates | gp |
| Verification | POST /incidents/{id}/verify (runs window check), GET /incidents/{id}/verification | gp |
| Reports | GET /reports/overview?district=, GET /reports/repeat-failures | officer |
| Demo control | POST /demo/scenario/{name}, POST /demo/reset (disabled outside demo mode) | admin/demo |

Example: submit a complaint

POST /api/v1/complaints

{ "category": "LOW_WATER", "service_area_id": "sa-north",

"description": "Very low water since morning",

"location": { "lat": 17.3851, "lon": 78.4867, "precision": "approx_1km" } }

201 Created

{ "id": "c_01J~", "public_code": "2048", "status": "SUBMITTED",

"created_at": "2026-11-03T07:12:00+05:30",

"next": { "upload_media": "/api/v1/complaints/c_01J~/media" } }

Example: image observation (MVP)

{ "media_id": "m_88", "engine": "simulated-v0", "is_simulated": true,

"observation_code": "POSSIBLE_VISIBLE_LEAK",

"message": "Possible leakage visible near a pipe — inspection recommended.",

"disclaimer": "Prototype simulation. Not an AI diagnosis. A photo cannot show buried pipe condition." }

Example: pipeline risk

{ "asset": "P-21", "score": 72, "band": "HIGH", "label": "Inspect soon",

"is_illustrative": true, "config_version": "risk-v0.1",

"factors": [

{ "name": "Age", "value": "17 yrs (record)", "points": 20, "max": 25 },

{ "name": "Prior failures (36 mo)", "value": 3, "points": 20, "max": 25 },

{ "name": "Corrosion observation", "value": "67/100, visual, exposed section, 2026-06", "points": 12, "max": 20 },

{ "name": "Pressure-per-flow trend", "value": "-18% vs baseline (simulated)", "points": 12, "max": 20 },

{ "name": "Material susceptibility", "value": "iron (record)", "points": 8, "max": 10 } ],

"missing": ["diameter", "soil data"],

"statement": "Risk score indicates inspection priority. It is not a failure probability." }

Example: incident with evidence

{ "code": "INC-0311", "asset": "P-21", "service_area": "North Area",

"status": "TRIAGED", "priority": "HIGH", "evidence_score": 0.81,

"probable_cause": "Possible leak or partial blockage on P-21 (unconfirmed)",

"affected_households": { "estimate": 64, "basis": "mock zone register: North Area" },

"evidence": [

{ "type": "ALERT", "ref": "AL-77", "text": "Tail pressure 41% below baseline for 25 min during scheduled supply", "contribution": 0.35 },

{ "type": "COMPLAINTS", "ref": ["2048","2049","2051"], "text": "3 low-water reports within 600 m in 40 min", "contribution": 0.25 },

{ "type": "RISK", "ref": "RA-12", "text": "P-21 risk score 72 (age, 3 prior failures)", "contribution": 0.15 },

{ "type": "IMAGE", "ref": "m_88", "text": "Simulated observation: possible visible leak", "contribution": 0.06 } ],

"sensor_health": "OK", "uncertainties": ["No middle-pipeline sensor; leak location not localised"] }

## 7. Pipeline-risk method and image-analysis plan

### 7a. Pipeline risk: interpretable, configurable points score [D]

score = Σ factor points (each capped), with weights in risk_config.yaml so judges and officials can inspect and change them.

| Factor | Source | Rule (initial, tunable) | Cap |
| --- | --- | --- | --- |
| Age | install_date (record) or estimate | 0 pts < 5 yrs, rising to the cap at ≥ 25 yrs. Halve the points if the date is an estimate. | 25 |
| Prior failures | repair in last 36 months | 7 pts each | 25 |
| Corrosion observation | latest inspection | grade × recency decay (older than 24 months → ×0.5). Exposed sections or excavation only. | 20 |
| Hydraulic trend | readings, only if the segment has sensors | pressure-per-flow drop vs 14-day baseline; persistent anomalies | 20 |
| Material susceptibility | record/inspection only | lookup table (e.g. unlined iron > DI > HDPE/PVC), marked as an assumption to validate | 10 |

Bands: 0–39 Low · 40–64 Medium · 65–100 High. The output always includes factor points, data coverage (e.g. "4 of 5 factors available") and a missing-data list.

Limitations: weights are expert judgement, not learned. The score ranks inspections; it does not predict breaks or remaining life. With no failure labels, no accuracy can be stated. A later ML stage (e.g. survival analysis or gradient boosting) needs years of asset + failure records per network.

### 7b. Anomaly and fusion [D]

- Phase A rules: flow ≈ 0 during a scheduled window; tail pressure < X% of baseline for ≥ N min; tank below low mark; pump current ≈ 0 during the window; overflow.

- Sensor-health gate: heartbeat missing → EQUIPMENT_HEALTH: Node offline, not a water alert. Stuck value, out of range, or physically inconsistent (flow > 0 with pump current 0) → mark the sensor suspect and drop its weight to 0.

- Phase B: robust z-score/EWMA on 1-min features; Isolation Forest later, trained on normal (simulated or rig) runs only and tested on injected faults.

- Fusion: evidence_score = clip(0.35·sensor + 0.25·complaints + 0.15·risk + 0.15·schedule_context + 0.10·image). Priority HIGH needs ≥ 2 independent evidence types. Every term is stored in incident_evidence. It is called an evidence score, never a probability.

- Verification: after REPAIR_DONE, require tail pressure/flow within baseline band for ≥ 2 scheduled supply windows (demo: compressed to minutes, labelled). No sensor on that segment → RESOLVED_UNVERIFIED with an explicit note.

### 7c. Image analysis plan

- MVP: a deterministic simulation keyed to the chosen category and demo images. It shows "Checking image…" then an observation with a "Prototype simulation" banner. The image stays attached for authorised GP/officer roles only.

- Real model (later): 4 classes: visible water leak/pooling near pipe, visible corrosion on exposed pipe/fitting, damaged tap/fitting, none/unclear. Use transfer learning (MobileNetV3/EfficientNet-B0) for classification first; detection (e.g. YOLO-family) only if localisation is needed.

- Data: team-collected photos with consent, plus openly licensed images (check each licence). Aim for ≥ 150–300 per class, labelled by 2 people with agreement measured. Split by location/source so near-duplicates don't leak between train and test.

- Metrics: per-class precision/recall, macro-F1, confusion matrix. Calibrate (reliability plot/ECE) before ever showing a confidence. Include an "unclear → human review" abstain threshold.

- Limits (put on screen): a photo cannot reveal buried pipe condition, material or future failure, and it cannot judge water safety. Strip EXIF/GPS on upload and blur faces if present.

## 8. Google Stitch screen map and click-through [D]

Shell: left sidebar on desktop, bottom nav on mobile (citizen). Status colours: green / amber / red, each with an icon + word (never colour alone).

| ID | Role | Screen | Key elements |
| --- | --- | --- | --- |
| S01 | All | Language + role select | EN/తె/हि toggle; 3 large role cards; "Demo login" badge |
| C01 | Citizen | Home | "Water Available / Low Supply / Problem in Your Area"; today's schedule; banner "A pipeline in your area may need attention"; big "Report a Problem" |
| C02 | Citizen | Water Status | Zone status, next supply time, simple history (last 7 days) |
| C03 | Citizen | Pipeline Health (simple) | "Pipes in your area": P-21 "Being watched", plain words, no numbers jargon |
| C04 | Citizen | Report: choose issue | 7 large icon tiles |
| C05 | Citizen | Report: photo + details | Capture/upload, preview, remove/replace, description, voice (later), area, location toggle (coarse) |
| C06 | Citizen | Checking image | Spinner → observation card + "Prototype simulation" label |
| C07 | Citizen | Confirmation | "Complaint #2048 received", what happens next |
| C08 | Citizen | My Complaints / timeline | Received → Checking → Repair started → Fixed / Verified Restored |
| C09 | Citizen | Village map | Zones, own complaint pin (coarse) |
| C10 | Citizen | Help & language | Helpline, how-to, language |
| G01 | GP | Village dashboard | KPI cards (open incidents, complaints, tasks overdue, zones affected), alert strip |
| G02 | GP | Water service status | Zone table + live charts (simulated badge), sensor-health panel |
| G03 | GP | Pipeline health list | Assets with risk band, sort by score |
| G04 | GP | Pipeline detail P-21 | Profile, data-source tags, factor breakdown, history, trend chart |
| G05 | GP | Complaint inbox | Thumbnails, category, zone, time, "link to asset" |
| G06 | GP | Incident detail | Evidence list with contributions, uncertainties, map snippet, "Create task" |
| G07 | GP | Village map | Zones, assets, complaint clusters, affected-zone highlight |
| G08 | GP | Maintenance task | Assign, due date, progress updates, repair photo |
| G09 | GP | Repair verification | Before/after chart, window rule, outcome |
| G10 | GP | Reports | Response/resolution times, repeat failures |
| O01 | Officer | Multi-village overview | Village table with status, open HIGH incidents, overdue tasks |
| O02 | Officer | Village drill-down | Read-only G01 |
| O03 | Officer | High-risk pipelines | Cross-village list |
| O04 | Officer | Complaints/incidents | Filters |
| O05 | Officer | Overdue maintenance | SLA view |
| O06 | Officer | Repeat-failure trends | Assets with ≥ 2 incidents per year |
| X01 | All | Settings | Language, notifications, logout |

Click-through (one story, Predict → Report → Review → Prioritise → Maintain → Verify → Inform):

S01 → G03 (P-21 flagged by simulated early warning) → switch role → C01 (attention banner) → C04 "Low Water" → C05 photo → C06 → C07 #2048 → C08 (Received) → switch → G01 → G05 (#2048) → G06 (INC-0311 evidence) → G04 (P-21 detail) → G08 (create + assign task → In progress → Repaired) → G09 (Verified Restored) → switch → C08 (#2048 Fixed + message) → switch → O01 → O06.

## 9. Prioritised roadmap, dependencies and test checkpoints

| Stage | Goal | Depends on | Checkpoint (done when…) |
| --- | --- | --- | --- |
| 0 (by 20 Oct) | Idea submission: freeze MVP, story, 8–10 Stitch screens, architecture diagram, verified stats slide, honest-claims slide | this doc | PPT reviewed against §12; every number has a source or an [S] label; submitted before the deadline |
| 1 | Freeze demo dataset (seed/ramapuram.json): village, zones, P-21, sensors, users, #2048 | 0 | One JSON file drives every screen; all mock fields is_mock: true |
| 2 | Full Stitch clickable prototype (all S/C/G/O screens) | 1 | A teammate who has never seen it completes the story in < 5 min |
| 3 | React skeleton: routing, layout, sidebar/bottom-nav, i18n, role-guarded routes, reading the seed JSON | 2 | All screens render from the seed; language switch works; mobile 375 px OK |
| 4 | Backend + DB: FastAPI, SQLAlchemy models, Alembic, seed loader, read APIs | 1 | pytest passes; React swaps JSON for API with no UI change |
| 5 | Complaint flow end-to-end incl. secure image upload (size/type limits, EXIF strip, role-checked download) | 4 | Citizen submits #2048 with a photo; GP sees it; other citizens get 403 |
| 6 | Sensor simulator + readings API + charts (polling) | 4 | Normal and fault scenarios replayable by POST /demo/scenario/… |
| 7 | Rules + sensor-health gate; switch to PostgreSQL | 6 | Node-offline scenario produces an EQUIPMENT alert, not a water alert |
| 8 | Risk scoring with factor explanation | 4 | P-21 shows factor breakdown; changing YAML changes the score; unit tests per factor |
| 9 | Fusion → incidents → tasks; real JWT auth | 5, 7, 8 | Story steps 1–7 work through the API |
| 10 | Verification + notifications to citizen | 9 | Three outcomes each demonstrable; no "Verified" without passing data |
| 11 | Hardening: role tests, audit log, limitations page, demo reset, rehearsal; hardware bridge if the rig is ready | all | Full story runs 3 times in a row without manual DB edits |
| H (parallel) | Bench rig: ESP32 + 2 flow + 2 pressure + level + pump current → serial/Wi-Fi first, LoRa later → same /ingest contract | 6 (contract) | Real readings appear in G02 with a "Bench rig" badge |

## 10. Risk register

| # | Area | Risk | Likelihood / Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Schedule | 4 days to idea submission; scope creep | H / H | Stage 0 only this week; no code required for submission |
| R2 | Technical | Two backends or too many frameworks | M / H | One FastAPI backend; reject additions without a written reason |
| R3 | Technical | Windows env issues (Python PATH, Postgres) | M / M | SQLite first; exact setup commands; one teammate validates setup |
| R4 | Data | Demo numbers mistaken for real data | M / H | is_mock/is_simulated columns → UI badges; "Simulated" watermark on charts |
| R5 | Data | Mis-cited government statistics | M / H | Use §B wording only; recheck before each submission |
| R6 | Privacy | Citizen photos/location exposed | M / H | Role-checked media endpoint, EXIF strip, ~1 km coarse location by default, retention policy, audit log |
| R7 | Privacy | Phone numbers / identities in demo | L / M | Fictional users only; no real villagers |
| R8 | Sensor | Low-cost hall flow sensors are inaccurate at low flow; pressure drift | H / M | Calibrate on the rig; present as "bench-validated"; deployment uses EM/ultrasonic meters and 4–20 mA transmitters |
| R9 | Sensor | Sensor fault misreported as water fault | M / H | Health gate before any water alert; dedicated demo scenario |
| R10 | AI | False alarms erode trust | M / H | Persistence windows, ≥ 2 evidence types for HIGH, schedule gating |
| R11 | AI | Uncalibrated "confidence" read as probability | H / H | "Evidence score", factor lists, no % signs |
| R12 | AI | Image model overclaims | M / H | Simulation label in MVP; real model only with published metrics |
| R13 | Quality | pH/TDS/turbidity read as "safe water" | M / H | Wording "indicator abnormal, confirm with test"; quality sensors optional |
| R14 | Integration | Implying JJM/IMIS/Sujalam Bharat integration | M / H | Adapter stub labelled "mock"; slide: "requires authorisation" |
| R15 | Integration | Sujal Gaon ID semantics wrong | M / M | Follow the PIB definition (service area); nullable field |
| R16 | Hardware | Parts arrive late / budget | M / H | Order core parts now; simulator keeps software unblocked |
| R17 | UX | Rural users can't follow the flow | M / M | Icons + words, 3 languages, test with 3–5 non-technical people |
| R18 | Security | Weak demo auth shipped as real | M / M | "Demo login" banner until JWT stage; hashed passwords; HTTPS when hosted |

## 11. Facts from the attachments still needing external verification

- JJM IoT dashboard parameters and pilot details (PIB 1708701; Jal Jeevan Samvad Oct 2021 / Oct 2023 PDFs). [R]

- The 2023 pilot consumer app features (complaint categories, photos, geo-location). [R]

- JJM Web APIs: what exists and what access is needed (ejalshakti.gov.in/webapi). [R]

- WQMIS roles and features. [R]

- Meri Panchayat features relevant to water complaints. [R]

- JharJal, Jeeva Jala, Mission Bhagiratha WebGIS, Naanyatha descriptions. [R]

- TaKaDu capabilities (vendor marketing). [R]

- Jal Seva Aankalan "30-day citizen feedback window" and its results on the Panchayat dashboard / eGramSwaraj / Meri Panchayat. [R]

- WHO-based "5.5 crore hours/day, ~4 lakh diarrhoeal deaths" (PIB 2222149). [R]

- Current national coverage figure (dashboard, on submission day). [V-secondary]

- JJM 2.0 cabinet release text (PIB 2237548), read in full. [V-secondary]

- Finale / internal-hackathon dates and idea template (sih.gov.in). Unverified.

- Hardware prices (supplier quotes). [R, unsourced]

- "Pipeline age/material is available in Sujalam Bharat asset registries". Plausible but not shown by any source I read; don't claim it.

## 12. Four-way split

| Verified facts [V] | Research-file claims [R] | Our proposed design [D] | Simulated prototype [S] |
| --- | --- | --- | --- |
| PS SIH26255 wording, Hardware, deadline 20 Oct 2026 | JJM IoT pilots used flow/pH/turbidity/chlorine/level/pressure, LoRa, solar | Evidence-fusion incident model with stored evidence | Village "Ramapuram", zones, households, users |
| FA 2024: 98.1% taps, 86.5% working, 83.6% regular, 80.2% quantity, 76.0% quality samples passed, 76.0% functionality status; weighted; base 19,401 villages / 2,32,691 HH | 2023 pilot app with complaints, photos, geo-location | Interpretable pipeline risk score (YAML weights) | Pipeline P-21: iron, 17 yrs, 3 issues, corrosion 67, risk 72 |
| FHTC definition = quantity + quality + regularity | JJM APIs require authentication | Sensor-health gate before water alerts | All sensor readings (until the bench rig) |
| Sujal Gaon ID = service area; Sujalam Bharat ID = scheme; 75% habitations as of 10 Aug 2026 | WQMIS, Meri Panchayat, state apps features | Three-outcome verification rule | Complaint #2048 and its photo observation |
| Jal Seva Aankalan launched 30 Dec 2025 | Hardware costs | Role model: Citizen / GP / Officer (+ technician under Maintenance) | Incident INC-0311 evidence score, affected HH estimate |
| JJM extended to Dec 2028, ₹8.69 lakh crore (secondary) | TaKaDu capabilities | Stack: React PWA + FastAPI + SQLite→PostgreSQL | Mock LGD / Sujal Gaon / Sujalam Bharat IDs |
|  |  | Mock integration adapter | Two extra villages in the officer view |

## Next stage (Stage 0 → 3 setup, Windows / VS Code)

Run these when the idea submission is done. They only create the empty project skeleton.

# One-time tools (PowerShell)

winget install -e --id Python.Python.3.12

winget install -e --id Git.Git        # already installed: skip

# Project skeleton

cd "C:\Users\Ganesh Holkundi\OneDrive\Desktop\SIH(2)"

git init

mkdir backend, simulator, seed

npm create vite@latest frontend -- --template react

Planned layout:

SIH(2)/

docs/JalRakshak_Plan.md        ← this file

seed/ramapuram.json            ← Stage 1: single source of demo truth

frontend/                      ← React + Vite + Tailwind (Stage 3)

backend/app/{main.py, models/, api/, services/{rules,risk,fusion,verify}.py}

backend/risk_config.yaml

simulator/sim.py               ← Stage 6

Tip: OneDrive syncing node_modules and .venv can be slow and cause file locks. Consider moving the repo to C:\dev\jalrakshak or excluding those folders from sync.